## Slide 1: Software Development Methodologies
1

## Slide 2
A methodology is:
  A collection of procedures, techniques, principles, and tools that help developers build a computer system
There are two main approaches to development methodologies:
  Traditional monumental or waterfall methodologies
  Agile or lightweight methodologies
2

## Slide 3: What is Waterfall?
Sequential development process
Discrete steps
  Requirements
  Design
  Implementation
  Test
Long running, typically months but may span years
Well documented design
Emphasis on knowing everything upfront
Can be rigid and inflexible

## Slide 4: Sample Waterfall Project
4
Project Lifecycle

## Slide 5: What is Agile?
Short timeframe, iterative development cycles (Sprint)
Daily communication
Emphasis on small, cross-functional teams
Face-to-face rather than written documentation
“Releasable” code after every Sprint
Can be dogmatic

## Slide 6: Sample Agile Project
6
Project Lifecycle
Sprint 1
Sprint 2
Sprint 3
Sprint (Final)
…
Sprint Planning
Design, Implementation, Validation
Sprint Demo
Requirements (Backlog) Grooming
…

## Slide 7: Comparing Agile to Waterfall
Strengths of Waterfall
  Communication with outside groups
  Strategic planning
  Lots of documentation
Strengths of Agile
  Tight control over schedule and milestones
  Focus on customer features
  Integrated development and testing
Observation
  Agile is good for implementing features
  Waterfall is good for implementing product

## Slide 8: Merged Agile/Waterfall Project
8
Project Lifecycle
Sprint 1
Sprint 2
Sprint 3
Sprint (Final)
…
Documentation
Regression Testing
Requirements (Backlog) Grooming
Training

## Slide 9: Agile Manifesto I
Our highest priority is to satisfy the customer through early and continuous delivery of viable software
Welcome changing requirements, even late in development; Agile processes harness change for the customer’s advantage
Business people and developers must work together daily throughout the project
http://agilemanifesto.org

## Slide 10: Agile Manifesto II
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference of the shorter timescale
Build projects around motivated individuals
Give them the environment and support they need, and trust them to get the job done

## Slide 11: Agile Manifesto III
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation
Working software is the primary measure of progress

## Slide 12: Agile Manifesto IV
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely
Continuous attention to technical excellence and good design enhances agility

## Slide 13: Agile Manifesto V
Simplicity – the art of maximizing the amount of work not done – is essential
The best architectures, requirements, and designs emerge from self-organizing teams
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviors accordingly

## Slide 14
?